Sprint Progress Report

|  |  |
| --- | --- |
| Date | 5/25/2021-6/14/2021 |
| Group name | ***Libraworks’ Virtual Library*** |
| Group members | **Anthony Tran, Grant Saylor, Kyle Smith, Jiayi Xu** |
| Sprint # | 4 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| **Grant Saylor** | **Grant fixed the favorite library implementation with the help of the group and also ensured all text/boxes were uniform in style across the entire app. Additionally added transparency to book covers on the main screen, refactored the map screen code, published app to Google Play, worked on final presentation.** |
| **Kyle Smith** | **For Sprint 4 Kyle implemented scrollable UI for checkout log, ensured check-in properly removed book from the log and database, refactored code for the barcode scanner page, added real little free libraries to the map, made the search page object oriented, published app to Google Play and worked on the final presentation.** |
| **Jiayi Xu** | **During this sprint Jiayi refactored code for the library view page, created an auto-scrolling implementation for the animated title screen, published app to Google Play, worked on the final presentation.** |
| **Anthony Tran** | **Anthony refactored code for the search screen, geofenced search results, added cross-page connections for the map and search screen, implemented click-through for searching books (takes you to that library), published app to Google Play and worked on the final presentation.** |

1. What went well during this sprint?

**Final touches were applied to Virtual Library giving our app a polished look for the final presentation. All core functionalities were applied as well.**

1. What didn’t go well and could have been done better?

**This sprint went overall well and according to plan, as a whole we didn’t implement some stretch goals for Virtual Library but all core functions were implemented so we are happy with that.**

1. What are the next action items (for the next sprint)?

**This is the last sprint! We are finished with the project in an official capacity.**