Sprint Progress Report

|  |  |
| --- | --- |
| Date | 10/15/2020 – 10/27/2020 |
| Group name | ***Libraworks’ Virtual Library*** |
| Group members | **Anthony Tran, Grant Saylor, Kyle Smith, Jiayi Xu** |
| Sprint # | 2 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| **Grant Saylor** | **Wrote SRS Document, worked on Camera Scanner demo, contributed to Google Maps demo, set up sprint tasks on Jira, provided user-interface explanations in the SRS document, worked on UI mockups, provided a Book API to utilize later in the project.** |
| **Kyle Smith** | **Wrote SRS Document, worked on Google Maps demo, contributed to searching for APIs and tools to let the APIs function (Firebase, Google Cloud etc.), set up Google API account for project use.** |
| **Jiayi Xu** | **Wrote SRS Document, learned to utilize Google Maps API, searched for documentation on Firebase, Google APIs, helped search for a privacy policy generator, provided resources for harnessing Google Maps.** |
| **Anthony Tran** | **Wrote SRS Document, worked on user interface mockups, contributed to searching for tools and APIs, contributed to Jira, searched for privacy policy tools to use in the future, provided resources for harnessing Android Studio.** |

1. What went well during this sprint?

**During this sprint we familiarized ourselves with Jira, Kotlin and Android Studio, we were able to successfully flesh out details about *Virtual Library* and translate them into working demos and user interface mockups. Our group is vigilant about meeting often and at a consistent time to work on our capstone.**

1. What didn’t go well and could have been done better?

**Android Studio and Kotlin, while familiarized, were a source of frustration getting to learn the tools as everyone on the team is brand new to using them. However, we overcame our struggles and worked together to learn. With Jira, while we utilized it, we were unsure how to generate a sprint report. However we’ve provided an output of the tasks as a file in our deliverables.**

1. What are the next action items (for the next sprint)?

**For the next sprint (3) we will provide source code, demos, SDD, another sprint progress report and further refine the SRS, understand Jira.**