Sprint Progress Report

|  |  |
| --- | --- |
| Date | 11/11/2020 – 11/30/2020 |
| Group name | ***Libraworks’ Virtual Library*** |
| Group members | Grant Saylor, Kyle Smith, Anthony Tran, Jiayi Xu |
| Sprint # | **4** |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| **Grant Saylor** | Worked on Live Demo, provided mockups to convert to actual program, wrote STD document, wrote GitHub section of the Android Studio tech talk, wrote sprint report. Implemented all screens and provided code of Live Demo. |
| **Kyle Smith** | Worked on Live Demo, provided mockups to convert to actual program, coordinated all information on the Jira page, provided regex consultation, wrote sprint report, discussed APIs in the Android Studio tech talk, provided help for STD document, helped with code on live demo. |
| **Anthony Tran** | Worked on Live Demo, provided mockups to convert to actual program, wrote sprint report, wrote layout editor portion of Android Studio tech talk, provided help for STD document, helped with code on live demo. |
| **Jiayi Xu** | Worked on Live Demo, provided mockups to convert to actual program, provided resources for Firebase, Kotlin and layout editor, talked about Firebase in the Android Studio tech talk, contributed to STD document, helped with code on live demo. |

1. What went well during this sprint?

**We finished our Live Demo and it proved to be instructional and useful to visualizing our application, we believe it will help propel development of our application forward.**

1. What didn’t go well and could have been done better?

**The regex and JSON files are proving to be tricky and poses an issue. We need to get info from the JSON file to use in our app but are unable to parse the info when we get the file from the API.**

1. What are the next action items (for the next sprint)?

**This is the last sprint of the quarter; the next action item is presenting our live demo to the capstone groups.**